THE EBRINGTON SITE

Listed Buildings

Retained Buildings

- INFRASTRUCTURE/ENABLING WORKS

New Service Roads

- Service Road behind Building 80/81 – Works complete

- Main entrance at Limavady Road - Works complete.

- Temporary Car Park – Works complete.

- Storm and Foul Sewer upgrade -  Works ongoing

The Square

- Significant events area

- Over ground car parks are also utilised for events.

New Public Realm

- A new public realm area has been created between buildings 102 and 104 accommodating the Peace Pledge Tree which was officially opened in November 2019.

Services

- Water supply – Upgrade works both inside and outside the site have been completed and will be imminently adopted by NI Water.

- Gas ducting laid across the site ready for individual building connections.

De-contamination

- Remediation works completed site wide.

Building Refurbishment

- Enabling works on-going to a small number of buildings in line with Government Protocol for Listed Buildings.

- OCCUPIED BUILDINGS

Building 80/81

Creative Industries Hub

The creative industries provides incubation and follow on space, meeting rooms, communal space to facilitate networking and clustering, and bespoke support programmes for the creative and digital content sectors.

Buildings 57/59

The Embankment Bar and Grill

The building has recently been renamed ’The Embankment Bar and Grill’ under an assigned lease. It will open in full formally in February 2022 and currently operates as a Cafe at present.

Building 70

Walled City Brewery

Produces premium quality beer and has an extensive food menu. The Department has recently approved a request from the current tenant for an extension to the rear of the premises that will incorporate a visitors’ centre and help expand the business.  Works to this extension will start in February 2022.

Building 104

Small-medium enterprises

Building 104 was a purpose built accommodation block constructed between 1895 and 1904 and is a listed building. Opened in July 2018 it accommodates 19 new Small-Medium Enterprise (SMEs) business start-ups, and provides employment opportunities for 45 staff. Enterprise North West manage the building under a ten year lease.

Building 62

Glen Caring

Building 62 was constructed between 1875 and 1904 and opened for business in July 2017 to provide community caring/respite services. The building incorporates a state of the art toilet/changing facility available for use by all site visitors.

Building 4

Office

Kevin Watson Group (KWG) has occupied this building since February 2020 following an extensive renovation.  Staff numbers occupying the building now exceeds 35.

Buildings 115 & 116 - Atelier Hair and Urban 3D

Buildings 115 and 116 were originally the boys and girls school houses and joined by a central link built in 1955.  Building 115 is occupied by Atelier Hair and Building 116 is occupied by Urban 3D.

Building 83

Action for Children

Building 83 is an L shaped two storey former accommodation building with a ballroom attached to the rear constructed around 1904. Opened in November 2020 it accommodates Action for Children who employ 14 full time and 25 part time staff. Following an extensive renovation and fit-out by Ebrington Holdings Ltd they entered a 10 year lease for the whole building with Action for Children.  This completes the first of seven phases of redevelopment planned by EHL/TEO for the land and buildings located on the eastern half of the Ebrington site.

Building 11

AMP, a start-up business Hub opened for business in Building 11 in December 2021. It had 95% start-up occupancy on opening. The building has the potential to be extended to the rear and is located to the north of the underground car park.

- IN PROGRESS

Grade A Office Accommodation Building One

A Grade ‘A’ office is currently under construction above the existing underground car park will provide 62,500 sq² gross of office space and is expected to open in May 2022. It has the potential to accommodate up to 400 staff. A second 42,000 sq² gross office building is planned for the gap site immediately adjacent to Building One.  Subject to Departmental Business Case approval works on the second building will start in June 2022.

Building 30

Café/Bike Hire

Ebrington Holdings Ltd (EHL) developed Building 30 into a café and bike hire business.  A tenant is currently being sought by EHL.  Works to the ‘yards’ and the building have been completed and the property is ready to open for business and EHL is currently seeking a tenant.

Building 40

Restaurant/Bar

Planning approval to develop Building 40 into a licensed restaurant and bar was approved in the autumn of 2021.  New extension and fit-out works have commenced and it is planned for the building to open for business in late May 2022.

Buildings 63, 67, 68, 69 & 79

4-Star Hotel with Spa & Leisure Facilities

Ebrington Leisure Holdings has achieved planning permission to develop this group of buildings into a 4-star, 152 bed resort hotel with spa and leisure facilities in a two-phased development.  Construction commenced in mid-January 2022 and the hotel is scheduled to open in June 2023.

Building 102

Bakery, Convenience and Ice Cream Parlour

An established retailer has received planning permission to develop this building as a bakery, convenience and ice cream parlour.  Internal fit-out works are on-going. The building is scheduled to open for business in mid-March 2022.

Buildings 85,

Building 85 was formerly the Officer’s mess built c1875, and is a two storey brick Victorian villa.  Under Phase Seven of the development agreement EHL are currently renovating this property into a 12,000sqft office building which when completed in spring 2022 will accommodate over 85 staff.  Building currently being marketed with the aim of securing tenants as soon as possible.

117 & 118 + Development Lands

Buildings 117 and 118 were formerly the married quarters built in the late nineteenth century.  Planning permission has been approved for the development of 55 apartments with construction works to the two listed buildings scheduled to commence in February 2022. A revision to the existing planning approval will be submitted by March but this revision will not delay the extensive refurbishment works scheduled for buildings 117 and 118.

Under a Development Agreement between TEO and Ebrington Holdings Ltd agreement was reached for EHL to create a mix of uses for the eastern development lands including a multi-storey car park in line with the Ebrington Development Framework. The development includes plans for residential, commercial office space, extensive public realm and creative industries.

Building 10

A Tenant has been selected and planning permission secured for headquarter offices.  New extension and tenant fit-out works commenced in January 2022.  Occupation is planned for June 2022.

Building 10A

A Tenant has been selected and planning permission secured for the headquarter offices of local company ‘HR TEAM’.  Tenant fit-out works commenced in November 2021.  Occupation is planned for May 2022.

4.	Pending Projects:

Building 17

A listed building located on the southwest corner of Ebrington Square overlooking the River Foyle.  The ‘Barrack Master’s House’ has a walled garden within the Star Fort. It has also been known as the ‘Admiral’s House’. Conservation and preservation works to the building are ongoing. A tenant has been secured with the legal process and financial due diligence ongoing.

Derry North Atlantic / Maritime Museum Project

Buildings 45, 46 and 49

Derry City and Strabane District Council have prepared a business case to re-develop the buildings as a Maritime Museum. It is hoped the building will be completed in early 2025 and open in spring 2025.